**Weekly Report**

**29/10/2017 – 05/11/2017**

Group ID: **01**

Project Name: **Calorize – Android App**

Prepared by: **Nguyen Le Tam**

Team members:

1553030 – **Nguyen Le Tam** *Project manager*   
1553008 – **Lam Hoang Dung** *Designer*

1553013 – **Huynh Xuan Khanh** *Tester*  
1553014 – **Nguyen Tran Quoc Khanh** *Developer*  
1553001 – **Nguyen Quoc Bao** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Compose “Introduction” and “Position” sections in Vision Document (V.D) | 3/11/2017 | Quoc Bao | 100 |
| 2 | Compose “Stakeholder Summary” and “User Summary” sections in V.D | 3/11/2017 | Quoc Khanh | 100 |
| 3 | Compose “User Environment”, “Summary of Key Stakeholder or User Needs” and “Alternatives and Competition” sections in V.D | 3/11/2017 | Xuan Khanh | 100 |
| 4 | Compose “Product Features” and “Non-Functional Requirements” sections in V.D | 3/11/2017 | Hoang Dung | 100 |
| 5 | Revise project plan | 3/11/2017 | Le Tam | 100 |
| 6 | Draw use-case model | 4/11/2017 | Quoc Bao, Le Tam | 100 |
| 7 | Compose “Add food intake”, “Edit food intake” and “Share results to Facebook” use-cases in Use-case Specification (UCS) | 5/11/2017 | Quoc Khanh | 100 |
| 8 | Compose “Take a photo” and “List out food types” use-cases in UCS | 5/11/2017 | Xuan Khanh | 100 |
| 9 | Compose “Convert food to calories” use-cases in UCS | 5/11/2017 | Quoc Bao | 100 |
| 10 | Compose “Show progress chart” and “Compare results of 2 dates” use-cases in UCS | 5/11/2017 | Le Tam | 100 |
| 11 | Compose “Update/modify profile” use-cases in UCS | 5/11/2017 | Hoang Dung | 100 |
| 12 | Compose weekly report | 5/11/2017 | Le Tam | 100 |

# Issues and impacts:

1. Team members haven’t really used Trello to keep track of schedule.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Collect data for database | 10/11/2017 | Quoc Bao |
| 2 | Implement UI of main screen, signup screen | 10/11/2017 | Le Tam |
| 3 | Implement signup with Facebook | 11/11/2017 | Hoang Dung |
| 4 | Implement input user data | 11/11/2017 | Xuan Khanh, Quoc Khanh |